Step 2.1: Create Package Structure

Create these packages in com. moodify:

- Util, dto, config, entity, repository, service, controller, security,exception

Step 2.2: Create Util Classes (FIRST)

- Create VarList.java in util package

- Create ResponseDto.java in dto package

- Create JwtUtil.java in util package

✅ Test Point: Compile to ensure no errors

Step 2.3: Create Configuration Classes

- Create ModelMapperConfig.java in config package

- Create RedisConfig.java in config package

✅ Test Point: Run application to ensure Spring context loads

📋 Phase 3: Entity & Repository Layer (Day 3)

Step 3.1: Create Entity Classes (IN ORDER)

- Create User.java in entity package

- Create Mood.java in entity package

- Create Playlist.java in entity package

Step 3.2: Create Repository Interfaces

- Create UserRepository.java in repository package

- Create MoodRepository.java in repository package

- Create PlaylistRepository.java in repository package

✅ Test Point: Run application and check if tables are created in MySQL

sql

- Check in MySQL Workbench

- USE moodify_db;

- SHOW TABLES;

- DESCRIBE users;

📋 Phase 4: DTO Classes (Day 4)

Step 4.1: Create Request DTOs

- Create UserRequestDto.java in dto/request

- Create LoginRequestDto.java in dto/request

- Create MoodRequestDto.java in dto/request

Step 4.2: Create Response DTOs

- Create UserResponseDto.java in dto/response

- Create MoodResponseDto.java in dto/response

- Create PlaylistResponseDto.java in dto/response

- Create SpotifyTrackDto.java in dto/response

✅ Test Point: Compile to ensure all DTOs are properly annotated

📋 Phase 5: Security Layer (Day 5)

Step 5.1: Create Security Classes (IN ORDER)

- Create CustomUserDetailsService.java in security package

- Create JwtRequestFilter.java in security package

- Create SecurityConfig.java in config package

✅ Test Point: Run application - should start without security errors

Step 5.2: Test Security Configuration

bash

# Application should start on port 8080

# Try accessing: http://localhost:8080/actuator/health

# Should return {"status":"UP"}

📋 Phase 6: Exception Handling (Day 6)

Step 6.1: Create Exception Classes

Create ResourceNotFoundException.java in exception package

Create UnauthorizedException.java in exception package

Create GlobalExceptionHandler.java in exception package

✅ Test Point: Compile to ensure exception handling is properly set up

📋 Phase 7: Service Layer - Part 1 (Day 7)

Step 7.1: Create Service Interfaces

Create UserService.java in service package

Create MoodService.java in service package

Step 7.2: Create Service Implementations

Create UserServiceImpl.java in service/impl

Create MoodServiceImpl.java in service/impl

✅ Test Point:

bash

# Run application and check logs for any bean creation errors

📋 Phase 8: Controller Layer - Part 1 (Day 8)

Step 8.1: Create Basic Controllers

Create AuthController.java in controller package

Create UserController.java in controller package

Create MoodController.java in controller package